Controls Group Project Collaboration Report

| Date | Attendees | Progress Review | Conclusions/actions |
| --- | --- | --- | --- |
| 17th Feb | EB, MA, HT | Draft Gantt chart, GitHub, and LaTeX document | A1.1 MA to set up LaTeX document. A1.2 EB to set up private Git repository and invite all team members. A1.3 HT to set up Gantt chart. A1.4 All to look at the force diagram and compare next week |
| 26th Feb | EB, MA, HT | A1.1-4 done. | A2.1 All to review Newtons laws to come up with the equation – compare next week. A2.2 MA to add force diagram to LaTeX document. A2.3 HT to begin to look at Python code for Newtonian dynamics. |